## Slide 1: the 3 P’s:
17 September 2012

## Slide 2: Interactions
There is no “right answer”
Typically people and product are fixed
… can adapt process
(which is where we will start)

## Slide 3: Processes

## Slide 4: Fundamental Steps
Requirements
Design
Implementation
Test
Deployment
Maintenance

## Slide 5: Processes
Differ by
  how often you do the steps
  Focus and emphasis
Points on the spectrum
Differences in overhead
Three fundamental processes
  Waterfall
  Spiral
  Iterative

## Slide 6: Waterfall
Do it once
Traditional model
Used for large next version releases,
especially when
well understood product
tightly coupled changes

## Slide 7: Waterfall
1970s
Built on 1950’s stage-wise process
Recognized the need for feedback
  Limited
  Heavy process

## Slide 8: Waterfall
Pros
  Simple documentation management
  Clean design phase
Cons
  Least flexibility
  No early feedback

## Slide 9: Iterative (a.k.a. Agile)
Many iterations
Each iteration is on a fixed cycle
  Typically biweekly
Used for projects with
lots of small independent, but well understood, changes
small development team
strong client involvement

## Slide 10: Iterative
Reaction to waterfall
Derived from “evolutionary” process
  Requirements and specs evolve over time
Two well-known models
  Extreme programming
  SCRUM

## Slide 11: Iterative (a.k.a. Agile)
Pros
  Fast feedback on problems
  Very adaptable to any changes
  Lots of versions to work with
  Heavy user involvement
Cons
  Document maintenance
  Code maintenance
  Requires good automation

## Slide 12: Spiral
Few iterations
Each iteration adds new requirements
Used often for projects with less well defined requirements

## Slide 13: Spiral
Risk based
Barry Boehm 1988
“A Spiral Model of Software Development and Enhancement”

## Slide 14: Spiral
Pros
  Adaptation to changes based on risks
  Good customer interaction
  Early version
  Limited iterations provide phase structure
Cons
  Document maintenance

## Slide 15: Historical Perspective
Waterfall: 1970, built on 1950’s stage- wise processes
Recognized need for feedback
Iterative (agile): late 70s,modeled on evolutionary model
Didn’t work well for large products
Spiral: 1988, risk-based

## Slide 16: Unified Process
Variant of Spiral
Identifies that iterations differ
Also known as Rational Unified Process (Rational products)
Phases
Core Processes