## Slide 1: REQUIREMENTS Project management tools
17 September 2012

## Slide 2: REQUIREMENTS

## Slide 3: Sources of requirements
People
  Stakeholders
    Who are the stakeholders?
  Issues:
    Conflicting requirements
    Wants vs. needs
  Helping the customer articulate the requirements
    Use cases
Hardware constraints
  Laws of physics and nature
Social responsibility

## Slide 4: Social responsibility
Privacy
Security
How it will (can) be used
  Does it have the potential for misuse?
  Can it be used to harm people?

## Slide 5: Sources of Requirements: People vs. Other
(Brackett, CMU)
% of requirements gathered from people
Type of application
highly constrained
unconstrained
missile guidance system
flight control system for airliner
enhancement to corporate accounting system
manufacturing control system
corporate accounting system
video game
decision support system for military tactics
relatively low
relatively high

## Slide 6: PROJECT MANAGEMENT TOOLS

## Slide 7: Tools to Help
Product flow
  Dependencies and relationships of deliverables
Work breakdown structure
  The parts
PERT charts
  Program Evaluation and Review Technique
Critical Path Method
  Equivalent to PERT charts
Gantt charts
  Schedule overview

## Slide 8: Product Flow
Identify sequences and dependencies
Distinguish new from existing components
Important if you have many different deliverables

## Slide 9: Product Flow

## Slide 10: Work Breakdown Structure
Need to break down the tasks into component parts and tasks
Level of detail important:
  The more detailed, the better
Lacks any time component

## Slide 11: Work Breakdown

## Slide 12: Graphical WBS

## Slide 13: PERT Charts
Critical path identification
  Program Evaluation and Review Technique
  Also known as activity networks
Developed by Navy in 1958
Three stages:
  Planning (tasks and sequence)
  Scheduling (start and finish times)
  Analysis (float and revisions)
Two different models
  Activities are nodes (most common) or arcs

## Slide 14: Pert Charts

## Slide 15: CPM: Critical Path Method
Alternative to PERT
Dupont 1957
Graphical view of project
Predicts time required to complete
Shows which activities are critical to maintaining the schedule
Lacks the built in model of float
Easy to use informally

## Slide 16: Planning
Identify the specific activities and milestones.
Determine the proper sequence of the activities.
Construct a network diagram.
Estimate the time required for each activity.
Determine the critical path (longest path through the network).
Update the PERT or CPM chart as the project progresses

## Slide 17: Gantt Charts
Milestone charts
Invented by Harvey Gantt in 1916
Advantages
  Less detailed
  Amenable to management overlays

## Slide 18: Gantt Chart with Overlays
Note that dates are Day/Month

## Slide 19: Scheduling Steps with Tools
Put together minimal solution
  Primary requirements
Start with external commitments
  Functional spec
  Milestones
Introduce internal milestones
  Work breakdown structure
  Product Flow
  PERT Chart or CPM, Gantt chart
Focus on the risks
Add next level of features where possible
  Secondary requirements

## Slide 20: Resources
No shortage of available tools
  dmoz.org/Computers/Software/Project_Management
Project Management as a discipline
  Degrees
  Certification
    Project Management Institute