## Slide 1: the 3 P’s:
14 September 2011

## Slide 2: Interactions
There is no “right answer”
Typically people and product are fixed
… can adapt process
(which is where we will start)

## Slide 3: Processes

## Slide 4: Fundamental Steps
Requirements
Design
Implementation
Test
Deployment
Maintenance

## Slide 5: Processes
Differ by
  how often you do the steps
  Focus and emphasis
Points on the spectrum
Differences in overhead
Three fundamental processes
  Waterfall
  Spiral
  Iterative

## Slide 6: Waterfall
Do it once
Traditional model
Used for large next version releases,
especially when
well understood product
tightly coupled changes

## Slide 7: Waterfall
1970s
Built on 1950’s stage-wise process
Recognized the need for feedback
  Limited
  Heavy process

## Slide 8: Waterfall
Pros
  Simple documentation management
  Clean design phase
Cons
  Least flexibility
  No early feedback

## Slide 9: Iterative (a.k.a. Agile)
Many iterations
Each iteration is on a fixed cycle
  Typically biweekly
Used for projects with
lots of small independent, but well understood, changes
small development team
strong client involvement

## Slide 10: Iterative
Reaction to waterfall
Derived from “evolutionary” process
  Requirements and specs evolve over time
Two well-known models
  Extreme programming
  SCRUM

## Slide 11: Iterative (a.k.a. Agile)
Pros
  Fast feedback on problems
  Very adaptable to any changes
  Lots of versions to work with
  Heavy user involvement
Cons
  Document maintenance
  Code maintenance
  Requires good automation

## Slide 12: Spiral
Few iterations
Each iteration adds new requirements
Used often for projects with less well defined requirements

## Slide 13: Spiral
Risk based
Barry Boehm 1988
“A Spiral Model of Software Development and Enhancement”

## Slide 14: Spiral
Pros
  Adaptation to changes based on risks
  Good customer interaction
  Early version
  Limited iterations provide phase structure
Cons
  Document maintenance

## Slide 15: Historical Perspective
Waterfall: 1970, built on 1950’s stage- wise processes
Recognized need for feedback
Iterative (agile): late 70s,modeled on evolutionary model
Didn’t work well for large products
Spiral: 1988, risk-based

## Slide 16: Unified Process
Variant of Spiral
Identifies that iterations differ
Also known as Rational Unified Process (Rational products)
Phases
Core Processes

## Slide 17: People

## Slide 18: Importance of People
Most important factor in the quality of software is the quality of the programmers
If your life depended on a particular piece of software, what would you want to know about it?
that the person who wrote it was “both highly intelligent and possessed by an extremely rigorous, almost fanatical desire to make their program work the way it should.”
Terry Bollinger (2001)

## Slide 19: Peopleware DeMarco and Lister
People are primary
Goal-driven human processes are self-healing
  Rule-driven processes are fragile
Public communication
Space
  Cave and Commons
    Stewart Brand, How Buildings Learn

## Slide 20: Knowledge Workers …
prefer closed offices but communicate better in open ones
congregate in particular geographical areas
move around in the course of their work
collaborate
concentrate
work in the office
communicate with people who are close by
don't care about facilities gewgaws
Davenport, Why Office Design Matters 2005
FUNDAMENTAL CONFLICTS

## Slide 21: Tuckman Team Stages
Forming - polite but untrusting
Storming - testing others
Norming - valuing other types
Performing - flexibility from trust
Adjourning - disengagement
Tuckman, Bruce. (1965). Developmental sequence in small groups. Psychological bulletin, 63, 384-399.

## Slide 22: Good Team Member
  Core Competency: problem-solving ability
  Personal Attributes
    Openness
    Supportiveness
    Action orientation
    Positive personal style

## Slide 23: Positive Team Relationships
Constructive: for all team members
Productive: brings out the best thinking in all team members
Mutual Understanding: seeking to understand others’ perspectives
Self Corrective

## Slide 24: Effective Team Problem Solving
Focus
  clear about what you are doing
Climate
  positive
  inclusive
  focus on the issue…not the person
Open Communication
  Issues identified,
  discussed,
  prioritized
  and acted on

## Slide 25: Styles in Conflict Resolution
Collaborator
  Works to find a solution that satisfies all concerns
Accommodator
  Neglects own concerns to satisfy others
Compromiser
  Tries to satisfy others without giving up own concerns
Competitor
  Pursues own concerns at other’s expense
Avoider
  Evades the situation and never addresses

## Slide 26: Additional Reference
Larson and LaFasto
  Teamwork: What Must Go Right/What Can Go Wrong
  When Teams Work Best
    Accumulated information from 600 teams

## Slide 27: Product includes ALL Deliverables
Remember: