## Slide 1: Functional spec Scheduling
19 September 2011

## Slide 2: FUNCTIONAL SPEC

## Slide 3: Purpose of the Spec
Everyone agrees that this is what you will implement
Must include
Clear statement of the function
Overview
Use cases
Prioritized requirements
Must be succinct enough for client to read

## Slide 4: Sources of requirements
People
  Stakeholders
    Who are the stakeholders?
  Issues:
    Conflicting requirements
    Wants vs. needs
  Helping the customer articulate the requirements
    Use cases
Hardware constraints
  Laws of physics and nature
Social responsibility

## Slide 5: Social responsibility
Privacy
Security
How it will (can) be used
  Does it have the potential for misuse?
  Can it be used to harm people?

## Slide 6: Sources of Requirements: People vs. Other
(Brackett, CMU)
% of requirements gathered from people
Type of application
highly constrained
unconstrained
missile guidance system
flight control system for airliner
enhancement to corporate accounting system
manufacturing control system
corporate accounting system
video game
decision support system for military tactics
relatively low
relatively high

## Slide 7: SCHEDULING

## Slide 8: “80% of software projects fail”
Standish Report (1995)
  16.2% completed on-time and on-budget with all features and functions as initially specified.
  52.7% completed and operational but over-budget, over the time estimate, and offers fewer features and functions than originally specified.
  31.1% cancelled at some point during the development cycle.
Sauer et al (2007)
  67% “delivered close to budget, schedule, and scope expectations” with experienced project managers

## Slide 9: Project Management
Discipline of
planning,
organizing, and
managing resources
to bring about
the successful completion of
specific project goals and objectives

## Slide 10: Should we eliminate risk?
Patton: Take calculated risks. That is quite different from being rash.
Nehru: The policy of being too cautious is the greatest risk of all.
Herodotus: Great deeds are usually wrought at great risks.
The Net: No risk => no challenge

## Slide 11: Sources of Risk
Top management commitment
User commitment
Misunderstood requirements
Inadequate user involvement
Mismanaged user expectations
Scope creep
Lack of knowledge or skill
  Keil et al, “A Framework for Identifying Software Project Risks,” CACM 41:11, November 1998

## Slide 12: Technical Risks
New features
New technology
Developer learning curve
Changes that may affect old code
Dependencies
Complexity
Bug history
Late changes
Rushed work
Tired programmers
Slipped in “pet” features
Unbudgeted items

## Slide 13: Scheduling
Process
Within the Steps
Put together minimal solution
  Start with external commitments
  Introduce internal milestones
Focus on the risks
Add next level of features where possible
Identify components
Identify dependencies
Estimate (guess)
  Prefer educated guess
Lay out assignments and time frames

## Slide 14: Project Plan for this project
Use simple Excel spreadsheet (or equivalent)
Deliverable/Milestone | Responsible | Due | Revision 1 | Delivered
project web site | Sam | 20-Jan |  | 20-Jan
architecture | Jane (all) | 8-Feb | 15-Feb | 23-Feb
project plan | Harry | 10-Feb | 15-Feb | 16-Feb
initial user interface | Sam | 13-Feb | 15-Feb | 18-Feb
contract | Jane | 20-Feb | 15-Feb | 18-Feb

## Slide 15: Questions project plan answers
What is Joe working on this week?
Who can help me if I run into trouble?
If I have to choose an activity to be late, which one will impact the project more?

## Slide 16: What needs to be in the plan?
All Deliverables
Code
Design
Test
Documentation
Learning
Presentation and demo prep
Reviews

## Slide 17: REVIEWS AND INSPECTIONS

## Slide 18: Reviews and Inspections
Why?
  Developer can’t correct unseen errors
  More eyes to catch problems
  Earlier is cheaper
    Integration fix typically 3-10 times the cost at design
Difference in terms
  Review implies completed work, often reviewed by someone at a different level
  Inspection implies peer review of work in progress

## Slide 19: Inspections
Introduced by Michael Fagan in 1976 (IBM Systems Journal)
Formalized process
  Specific roles and steps
  Heavy preparation and follow-up
Used for documents and code
  In 1999, survey identified 117 checklists covering requirements, design, code, testing, documentation and process

## Slide 20: PROJECT MANAGEMENT TOOLS

## Slide 21: Tools to Help
Product flow
  Dependencies and relationships of deliverables
Work breakdown structure
  The parts
PERT charts
  Program Evaluation and Review Technique
Critical Path Method
  Equivalent to PERT charts
Gantt charts
  Schedule overview

## Slide 22: Product Flow
Identify sequences and dependencies
Distinguish new from existing components
Important if you have many different deliverables

## Slide 23: Product Flow

## Slide 24: Work Breakdown Structure
Need to break down the tasks into component parts and tasks
Level of detail important:
  The more detailed, the better
Lacks any time component

## Slide 25: Work Breakdown

## Slide 26: Graphical WBS

## Slide 27: PERT Charts
Critical path identification
  Program Evaluation and Review Technique
  Also known as activity networks
Developed by Navy in 1958
Three stages:
  Planning (tasks and sequence)
  Scheduling (start and finish times)
  Analysis (float and revisions)
Two different models
  Activities are nodes (most common) or arcs

## Slide 28: Pert Charts

## Slide 29: CPM: Critical Path Method
Alternative to PERT
Dupont 1957
Graphical view of project
Predicts time required to complete
Shows which activities are critical to maintaining the schedule
Lacks the built in model of float
Easy to use informally

## Slide 30: Planning
Identify the specific activities and milestones.
Determine the proper sequence of the activities.
Construct a network diagram.
Estimate the time required for each activity.
Determine the critical path (longest path through the network).
Update the PERT or CPM chart as the project progresses

## Slide 31: Gantt Charts
Milestone charts
Invented by Harvey Gantt in 1916
Advantages
  Less detailed
  Amenable to management overlays

## Slide 32: Gantt Chart with Overlays
Note that dates are Day/Month

## Slide 33: Scheduling Steps with Tools
Put together minimal solution
  Primary requirements
Start with external commitments
  Functional spec
  Milestones
Introduce internal milestones
  Work breakdown structure
  Product Flow
  PERT Chart or CPM, Gantt chart
Focus on the risks
Add next level of features where possible
  Secondary requirements

## Slide 34: Resources
No shortage of available tools
  dmoz.org/Computers/Software/Project_Management
Project Management as a discipline
  Degrees
  Certification
    Project Management Institute