## Slide 1: Extreme Programming (CONT)
19 October 2011

## Slide 2: Extreme Programming Flowchart
http://www.extremeprogramming.org/

## Slide 3: Feedback Loops

## Slide 4: Iteration
Scope: all parts of the system
  Only add functions needed for current user stories
Recommendation: 3 weeks
Moving people around
  Backup and training
  Code is owned by the whole team
Pair programming
Re-factoring

## Slide 5: Pair Programming
Two people working at a single computer
Built-in backup and inspections
Collaboration builds better code
Mechanical model
  One drives, the other talks
  Keyboard slides between the two
Logical model
  One tactical, the other strategic
  Both think about the full spectrum but bring different perspectives

## Slide 6: Pair Programming Experiments
Typical numbers show the total manpower consumed not very different
  Numbers range, but no more than ¼ additional manpower
Implication: actual time is reduced
Improved satisfaction also improves productivity
Williams et al, “Strengthening the Case for Pair-Programming”

## Slide 7: Refactoring
Each iteration adds just the function needed
If you continue to add new functions every two weeks, code can get messy
Refactoring is the cleaning up of the code at the end of the iteration
Critical to maintaining quality code
(Also applies to the design)
Difference between refactoring & rewriting?

## Slide 8: The Rules of Extreme Programming
Planning
Managing
Designing
Coding
Testing

## Slide 9: Planning Managing
User stories written
Each release creates schedule
Frequent small releases
Project divided into iterations
Each iteration starts with planning
Dedicated open work space
Sustainable pace
Stand up meeting starts each day
Project velocity measured
Move people around
Fix XP when it breaks

## Slide 10: Designing Coding
Simplicity
Choose a system metaphor
Use CRC cards for design sessions
Spike solutions to reduce risk
No functionality is added early
Refactor whenever and wherever possible
Customer is always available
Code must be written to agreed standards
Code the unit test first
All production code pair programmed
Only one pair integrates code at a time
Integrate often
Set up a dedicated integration computer
Collective ownership

## Slide 11: Testing
All code must have unit tests
All code must pass all unit tests before released
When a bug found, tests created
Acceptance tests run often and score published

## Slide 12: When to Use XP
Types of projects
  High risk
  Poorly understood requirements
Team
  Small size: 2 to 12
  Needs to include customer
Automated testing
  Timing issue

## Slide 13: What Makes a Project XP
Paradigm
  see change as the norm, not the exception
  optimize for change
Values
  communication, simplicity, feedback, and courage
  honor in actions
Power sharing
  business makes business decisions
  development makes technical decisions
Distributed responsibility and authority
  people make commitments for which they are accountable
Optimizing process
  aware of process and whether it is working
  experiment to fix
  acculturate new team members
Ward Cunningham, Ron Jeffries, Martin Fowler, Kent Beck

## Slide 14: NOT everyone loves XP

## Slide 15: References
Agile Methodologies www.martinfowler.com/articles/newMethodology.html
Discussion http://xp.c2.com/ExtremeProgrammingRoadmap.html

## Slide 16: More on Trust in People

## Slide 17: Egoless Programming
Weinberg 1971, The Psychology of Computer Programming
  During the “cowboy” era
  Re-issued in 1998
Observed that programmers needed to be team players
  Accept inspections and reviews
  Open to corrections and critiques

## Slide 18
(Lamont Adams)

## Slide 19: But pride of ownership is critical to quality

## Slide 20: Software Craftsmanship
Emphasizes coding skills of the developers
Recognition of importance of the individual
Basis
  Pragmatic Programmer (Hunt and Thomas)
  Software Craftsmanship (McBreen)
Manifesto
First conference 2009
Fundamentals
  Apprenticeship
  Pride in your work

## Slide 21: Can Craftsmanship Help the Software Crisis?
Craftsmen sign their work
  basis for reputation
  hiring on portfolio
  Forget licensing
Exploit productivity differences between individuals
  not managing hordes of 'average' programmers
  small teams of good developers
  pay differentials
Expose the fallacy of good enough software
Software development is a social, intellectual activity
  not mechanical : engineering wrong metaphor
  mythical man month problem still exists
Apprenticeship more effective than training
  software development as a craft
  not the same as being taught how to program.